## BOARD OF TECHNICAL EDUCATION

PORVORIM-GOA

April, 2017 Examinations

Programme: Hotel Management & Catering Technology

Subject: Facility Planning(308)

Year: Third

# Time Duration: 3 Hrs.                                               Max. Marks:  100

Instructions: 1) All Questions are compulsory.

2) Figures to the right indicate full marks.

3) Assume suitable additional data if required.

| Q.No.1. | Answer any four of the following Questions: | 4 x 5 = 20 |
| --- | --- | --- |
| a) | Give 5 rules of Network construction. |  |
| b) | Explain the importance of Feasibility Report. |  |
| c) | What do you understand by ‘Work Triangle’? |  |
| d) | Explain the various types of parking spaces. |  |
| e) | What is the importance of layout planning? |  |
| Q.No.2. | Answer the following Questions: |  |
| a) | Draw a neat flow diagram to explain the flow of work in a Hotel kitchen. | (8) |
| b) | Write short notes on any two: | (8) |
|  | i) Wet grinding area |  |
|  | ii) Placement of equipment |  |
|  | iii) Facilities for physically challenged guests |  |
| Q.No.3. | Answer the following Questions: |  |
| a) | What are heritage hotels? Explain 3 types of heritage hotels. | (8) |
|  | ### OR |  |
| a) | Explain the importance of an Energy conservation programme. | (8) |
| b) | What is the difference between plinth area and carpet area? | (4) |
| c) | Briefly explain 4 types of equipment specifications. | (4) |
| Q.No.4. | Answer the following Questions: |  |
| a) | i) Explain the 4 phases of layout planning. ii) What do you understand by overlapping of the layout phases? | (8) (2) |
| b) | Explain any 3 of the following hotel design considerations: | (6) |
|  | i) Attractive appearance |  |
|  | ii) Good location |  |
|  | iii) Good workmanship |  |
|  | iv) Sound financing |  |
| Q.No.5. | Answer the following Questions: |  |
| a) | Define any 4 of the following terms: | (8) |
|  | i) LST ii) EFT iii) Float iv) Network crashing v) Dummy Activity |  |
|  | ### OR |  |
| a) | Draw a network with the following data: | (8) |
|  | Activity; Predecessor; Time. A; -; 2. B; -; 4. C; A; 7. D; C; 2. E; C; 10. F; E, B; 2. |  |
| b) | Explain 4 factors affecting kitchen design. | (8) |
|  | -2- |  |
| Q.No.6. | Answer the following Questions: |  |
| a) | Give the specifications for any 2 of the following equipments: i) Tilting pan ii) Worktable with sink iii) Dosa plate for 6 dosas | (8) |
| b) | List the equipments found in the Kitchen Stewarding Department. | (8) |

***********