## BOARD OF TECHNICAL EDUCATION

PORVORIM-GOA

April, 2015 Examinations

Programme: Hotel Management & Catering Technology

Subject: Facility Planning(308)

Year: Third

# Time Duration: 3 Hrs.                                           Max. Marks: 100

Instructions: 1) All Questions are compulsory.

2) Figures to the right indicate full marks.

3) Assume suitable additional data if required.

| Q.No.1. | Answer the following: |  |
| --- | --- | --- |
| a) | List and explain the seven design considerations for a Hotel. | (6) |
| b) | What is ‘Flow of work’? Draw a neat diagram to illustrate the flow of work of a Hotel kitchen. | (6) |
|  | ### OR |  |
| b) | Draw a neat flow diagram of a food service operation. | (6) |
| c) | Plan and draw a neat layout of any one of the following and indicate the placement of heavy equipments. | (8) |
| Q.No.2. | Answer the following: |  |
| a) | Howa are Hotels and Restaurants classified? List the essential criteria of a 5 star Hotel. | (6) |
| b) | What are the various facilities that need to be planned for physically handicapped guests in a hotel? | (5) |
| c) | Write a note on vehicle parking in hotels with area requirement of all types of vehicles. | (5) |
|  | ### OR |  |
| c) | Explain the elements P, Q, R, S, T in planning. | (5) |
| Q.No.3. | Write short notes on any four: | 4 x 4 = 16 |
| a) | Feasibility report |  |
| b) | Concepts in design |  |
| c) | PERT |  |
| d) | Super builtup area |  |
| e) | FSI |  |
| f) | FSR |  |
| Q.No.4. | Answer any four: | 4 x 4 = 16 |
| a) | Explain what you understand by Project management. |  |
| b) | State the advantages of using CPM and PERT. |  |
| c) | Explain Network crashing. |  |
| d) | Explain Float and slack. |  |
| e) | Write briefly on Fulkerson’s rule. |  |
| f) | Draw a network from the following data: |  |
|  | Activity; Predecessor; Time. A; -; 5. B; -; 6. C; A; 7. D; A; 2. E; B; 3. F; C; 1. G; D; 10. H; E,F,G; 7. |  |
|  |  | ….2/- |
|  | -2- |  |
| Q.No.5. | Answer the following: |  |
| a) | List the Bakery and Cold production equipment requirements of a Hotel. | (8) |
| b) | How would you strive to conserve energy in all the operational areas of a Hotel? | (8) |
|  | ### OR |  |
| b) | How would you develop an energy conservation programme for a 5 star Hotel? | (8) |
| Q.No.6. | Answer the following: |  |
| a) | What do you understand by ‘SLP’? Illustrate the various stages with the help of a neat diagram. | (6) |
| b) | Write short notes on any four: | (10) |
|  | i) Kitchen stewarding |  |
|  | ii) Stores layout |  |
|  | iii) Equipment specifications |  |
|  | iv) Specifications of a stainless steel sink |  |
|  | v) Carpet area/Circulation area |  |

***********