## BOARD OF TECHNICAL EDUCATION

PORVORIM-GOA

April, 2016 Examinations

Programme: Civil Engg./CT

Subject: Construction Management(5008)/(CE502) [Old/Rev.]

# Time Duration: 3 Hrs.                                               Max. Marks:  75

Instructions: 1) All Questions are compulsory.

2) Figures to the right indicate full marks.

3) Assume suitable additional data if required.

| Q.No.1. | Answer any five of the following Questions: | 5 x 3 = 15 |
| --- | --- | --- |
| a) | State the various functions of management. |  |
| b) | Draw a neat sketch of organization structure of PWD and name the type of organization. |  |
| c) | Draw a neat sketch of a Bar chart and state its advantages. |  |
| d) | Write a short note on the drawbacks of ISO 9000 series. |  |
| e) | What are the occupational hazards in construction industry? |  |
| f) | What is personal management? |  |
| g) | State the functions of motivation. |  |
| Q.No.2. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | State the agencies associated with construction industry in national development and explain the inter-relationship with a neat sketch. |  |
| b) | State six duties and responsibilities of a supervisor on construction site. |  |
| c) | i) Draw a neat sketch of a site layout and state its importance on construction sites (any one). ii) What are the advantages of Authoritarian leadership? |  |
| Q.No.3. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | State the salient features of a Private Limited Company and Co-operative society. |  |
| b) | Draw a neat chart for functional organization and state its merits & demerits. |  |
| c) | Explain the safety measures to be adopted during erection and dismantling of formwork and scaffolding and also during working on a scaffold. |  |
| Q.No.4. | Answer the following Questions: |  |
| a) | Construct a neat Network diagram and mark its critical path. Also calculate EST, EFT and total float for each activity using the data given below: Sr. no; 1; 2; 3; 4; 5; 6; 7; 8; 9; 10. Activity; 1-2; 1-3; 1-4; 4-3; 3-5; 4-6; 3-6; 2-5; 5-7; 6-7. Duration in weeks; 2; 8; 3; 5; 5; 12; 2; 0; 10; 9. | (10) |
| b) | Write a short note on any one of the following: - PERT and its applications - Logic of network | (2) |
| Q.No.5. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | Why is sampling required to be done while testing of materials? Explain any one sampling technique used to ensure quality. |  |
| b) | State the inspection and quality control techniques to be adopted while concreting. |  |
| c) | How could accidents on construction sites be prevented? |  |
| d) | i) Write short note on Factories Act. ii) Mention any three qualities of an ideal leader. | ……2/- |
|  | -2- |  |
| Q.No.6. | Write short notes on any three: | 3 x 4 = 12 |
| a) | Material Management |  |
| b) | Principle of Management by Henry Foyal |  |
| c) | Pre-Tender and Post Tender |  |
| d) | Sole proprietorship v/s Partnership |  |

***********