## BOARD OF TECHNICAL EDUCATION

PORVORIM-GOA

April, 2018 Examinations

Programme: Civil Engg.(CT)

Subject: Construction Techniques(CT602)

# Time Duration: 3 Hrs.                                               Max. Marks: 75

Instructions: 1) All Questions are compulsory.

2) Figures to the right indicate full marks.

3) Assume suitable additional data if required.

| Q.No.1. | Answer any five of the following Questions: | 5 x 3 = 15 |
| --- | --- | --- |
| a) | Enlist various construction activities on site. |  |
| b) | How records and Books are maintained at site for material? |  |
| c) | Write the checklist for laying plumbing services. |  |
| d) | Write the need and use of soil excavation equipment. |  |
| e) | Write checklist for quality of concreting at below ground level. |  |
| f) | Write the uses of safety warnings and notices. |  |
| g) | State the difficulties in actual measurement. |  |
| Q.No.2. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | Write down the checklist for Inspection and quality control of materials at site for i) Cement ii) Sand. |  |
| b) | Draw a neat sketch of typical electrical connection from light pole to meter box and write checklist for testing electrical services. |  |
| c) | Prepare checklist for laying and testing of fire fighting services. |  |
| Q.No.3. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | Prepare the checklist of equipment needed for i) Steel work ii) Bar bending iii) Flooring. |  |
| b) | Explain the working of tilting drum concrete mixer. Write its use. |  |
| c) | Write the procedure and checklist for quality and execution of wood work for doors and windows. |  |
| Q.No.4. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | Write the procedure and checklist for quality and execution of concreting at ground level. |  |
| b) | Explain cleanliness and waste disposal on construction site. |  |
| c) | Give the hierarchy of labour at site. Write the procedure of formwork and prepare checklist for its quality and execution. |  |
| Q.No.5. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | Differentiate between Item Rate billing and Lump sum billing. |  |
| b) | Explain Day-work and task work for common items of construction work on site. |  |
| c) | Write the checklist of safety measure adopted at work site for i) Fabrication and erection ii) Excavation. |  |
| Q.No.6. | Write short note on any three: | 3 x 4 = 12 |
| a) | Typical site organisational chart |  |
| b) | Location and use of common plumbing fittings & appurtenances |  |
| c) | Need and methods of dewatering |  |
| d) | Role of Supervisor on the construction site |  |
| e) | Importance of supervision for quality control |  |

***********