## BOARD OF TECHNICAL EDUCATION

PORVORIM-GOA

April, 2012 Examinations

Programme: Architectural Engg.

Subject: Estimation & Costing(4529)

# Time Duration: 3 Hrs.                                               Max. Marks:  75

Instructions: 1) All Questions are compulsory.

2) Figures to the right indicate full marks.

3) Assume suitable additional data if required.

| Q.No.1. | Answer any five of the following Questions: | 5 x 3 = 15 |
| --- | --- | --- |
| a) | Write brief description of marble tile flooring. |  |
| b) | What is estimate? What data is required to prepare an estimate? |  |
| c) | Explain the carpet area method of estimate. |  |
| d) | State the units of measurement for following items: (i) Steel work in R.C.C structures (ii) Ceiling plaster 4mm thick (iii) Timber door shutters. |  |
| e) | Draft a proforma for an “Abstract Sheet”, also state its need in construction industry. |  |
| f) | Who can do the analysis of rate for any item of work, and what knowledge is required to do so? |  |
| Q.No.2. | Answer any three of the following Questions: | 3 x 5 = 15 |
| a) | Differentiate between plinth area estimate and cubic content estimate. |  |
| b) | What is an approximate estimate? State reasons for preparing it. |  |
| c) | What is item wise estimate? What is its advantage over other types of estimate? |  |
| d) | When do you call an estimate a complete estimate? |  |
| Q.No.3. | Answer any three of the following Questions: | 3 x 6 = 18 |
| a) | Write brief description of the following items of work: (i) Internal plastering (ii) Reinforced cement concrete. |  |
| b) | What is schedule of rates? Who prepares it and explain its use? |  |
| c) | Explain the method to estimate the electrical fixtures, fittings & installations. |  |
| d) | Explain the principle units for various items of work. State each one with an example. |  |
| Q.No.4. | Estimate the quantity of any three of the following items (Refer Fig 1). | 3 x 4 = 12 |
| a) | Laterite masonry in superstructure in C.M (1:4) |  |
| b) | Mosaic Flooring in all rooms |  |
| c) | Timber work in door and window shutters |  |
| d) | R.C.C. work in columns above ground level |  |
| e) | 12 mm thick internal plaster for masonry walls in superstructure in C.M. (1:4). |  |
| Q.No.5. | Answer the following Questions: |  |
| a) | What is Rate Analysis? Explain the factors affecting the same. | (5) |
| b) | Work out the Rate Analysis for any one of the following work: - For brick masonry in cement mortar 1:3 using modular brick of size 19 cm x 9 cm for Qty: 10m3. - Internal plastering in C.M (1:4) – 12 mm thick, single coat for 100m2. | (10) |

………2/-