## BOARD OF TECHNICAL EDUCATION

PORVORIM-GOA

April, 2013 Examinations

Programme: Civil Engg./CT

Subject: Construction Management(5008)

# Time Duration: 3 Hrs.                                               Max. Marks:  75

Instructions: 1) All Questions are compulsory.

2) Figures to the right indicate full marks.

3) Assume suitable additional data if required.

| Q.No.1. | Answer any five of the following Questions: | 5 x 3 = 15 |
| --- | --- | --- |
| a) | Write down any six principles of Management & explain briefly. |  |
| b) | What are the roles of Supervisor on the construction site? |  |
| c) | Write briefly on organisation chart for P.W.D. |  |
| d) | What are the limitations of Bar chart and CPM? |  |
| e) | Necessity of Management for construction activity-explain. |  |
| f) | Mention types of leadership and explain any one. |  |
| Q.No.2. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | Write down agencies associated with construction industry and their functions. |  |
| b) | Explain functional organization & write its merits & demerits. |  |
| c) | Explain the principles of organization. |  |
| Q.No.3. | Answer the following Questions: |  |
| a) | Mention methods of scheduling. Explain any one method. | (6) |
|  | ### OR |  |
| a) | Explain inspection & supervision technique for concreting and brick work. | (6) |
| b) | For the data given below, construct the network, mark the critical path and calculate project duration. Activity; Duration (days). 1-2; 8. 1-3; 10. 1-4; 5. 2-7; 6. 3-4; 3. 4-5; 7. 4-7; 0. 5-6; 4. 5-7; 3. 5-8; 6. 6-8; 5. 7-8; 5. | (6) |
| Q.No.4. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | Write down features of ISO 9000 & mention its drawbacks. |  |
| b) | Explain statistical quality control techniques by standard deviation & variance. |  |
| c) | Explain safety measurements taken up during formwork. |  |

………2/-

-2-

| Q.No.5. | Answer any two of the following Questions: | 2 x 6 = 12 |
| --- | --- | --- |
| a) | Explain the causes of accidents on site. |  |
| b) | Explain communication process & write down importance of communication. |  |
| c) | Explain Material Management & Equipment Management. |  |
| Q.No.6. | Write short notes on any three of the following: | 3 x 4 = 12 |
| a) | Motivation |  |
| b) | Post-tender planning |  |
| c) | Material Management |  |
| d) | Contract Labour act |  |
| e) | Workmen’s compensation act |  |

***********