## BOARD OF TECHNICAL EDUCATION

PORVORIM-GOA

November, 2012 Examinations

Programme: Civil Engineering/CT

Subject: Construction Management(5008)

# Time Duration: 3 Hrs.                                               Max. Marks:  75

Instructions: 1) All Questions are compulsory.

2) Figures to the right indicate full marks.

3) Assume suitable additional data if required.

| Q.No.1. | Answer any five of the following Questions: | 5 x 3 = 15 |
| --- | --- | --- |
| a) | Write down functions of Management. |  |
| b) | Mention the role of construction industries in national development. |  |
| c) | Write down the principles of organization. |  |
| d) | Define float & critical path & mention its importance in network analysis. |  |
| e) | Write down requirement of ideal democratic leader. |  |
| f) | Mention the importance of communication. |  |
| Q.No.2. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | Write down the stages of planning by contractor & explain them. |  |
| b) | Explain line & staff organization & write down demerits of it. |  |
| c) | Write down the types of contracting firms and mention their salient features. |  |
| Q.No.3. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | Write down uses of scheduling. Explain Bar chart & write down its limitations. |  |
| b) | For the data given below, construct the network, mark the critical path & calculate project duration. Activity; Duration (weeks). 1-2; 8. 1-3; 10. 1-4; 5. 2-7; 6. 3-4; 3. 4-5; 7. 4-7; 0. 5-6; 4. 5-7; 3. 5-8; 6. 6-8; 5. 7-8; 5. |  |
| c) | Explain inspection & supervision technique for form-work and water-proofing work. |  |
| Q.No.4. | Answer any two of the following Questions: | 2 x 6 = 12 |
| a) | Write down features of ISO-9000 & explain them. |  |
| b) | Explain supervision & quality control for construction work. |  |
| c) | Write down safety measures to be adopted in case of scaffolding & demolition. |  |

………2/-

-2-

| Q.No.5. | Answer any two of the following Questions: | 2 x 6 = 12 |
| --- | --- | --- |
| a) | Explain the importance of safety. |  |
| b) | What is motivation? Explain its importance & function. |  |
| c) | Explain the various types of communication & where each one is preferred. |  |
| Q.No.6. | Write down short notes on any three: | 3 x 4 = 12 |
| a) | Principles of Management (any six) |  |
| b) | Site layout |  |
| c) | Equipment Management |  |
| d) | Employee provident fund act – 1952 |  |
| e) | Workmen’s compensation act |  |

***********